# FPVS NEXT STEPS — CONTEXT PACKET

For VS Code Claude Implementation

Document Version: 3.1 FINAL | Created: December 28, 2025

Owner: Charles Tytler, Boswell Digital Solutions LLC

# PURPOSE

This packet translates operator intent into implementation constraints so Claude doesn't have to infer "what we meant." It provides the essential context for implementing FPVS Next Steps with production-grade quality.

# 1. PRIORITY ORDER (DO NOT REORDER)

Execute in parallel tracks to optimize wall-clock time:

Track 1: Production Verification & Monitoring

C. Deploy & Verify FPVS: Ensure /ready and /version are stable in production

D. Checkly Integration: External monitoring with specific thresholds

Track 2: Schema Contracts (Parallel with Track 1)

A0. BugCheck Phase 0: JSON schemas, fixtures, CI validation

Track 3: Evidence Export (After C completes)

B. SMITH Phase 3: Audit-grade evidence bundles with standalone verification

# 2. CORE FORGE CONSTRAINTS

• Durable, inspectable behavior beats novelty

• No silent automation: if evidence verification fails, it must be obvious

• Conservative defaults: avoid destructive operations without explicit intent

• Contracts are law: schemas + tests are part of the product

• Fail-closed logic: uncertainty results in escalation, not execution

# 3. ENDPOINT CONTRACTS

## /ready Endpoint

Purpose: Fast, cheap health check for monitoring systems

Performance Target: < 500ms (99th percentile)

Requirements:

• Must return 200 OK

• Must be cheap and deterministic

• No database queries or external dependencies

• Should not leak internal diagnostics

Contract: { "ok": true }

## /version Endpoint

Purpose: Deployment verification and debugging support

Performance Target: < 1000ms (accommodates Render free tier cold start)

Minimum Contract:

{

"service_name": "fpvs",

"version": "0.1.0",

"commit": "abcdef123456",

"schema_version": "v1",

"deployed_at": "2026-01-15T14:30:00Z",  // Enhanced

"python_version": "3.11.0"               // Enhanced

}

Implementation Notes:

• commit: Injected via RENDER_GIT_COMMIT env var or build-time git command

• Prefer stable, testable behavior for missing values (e.g., "unknown" vs. error)

• deployed_at: Captured at build/startup time, not per-request

# 4. CHECKLY MONITORING EXPECTATIONS

## Check 1: Ready Heartbeat

• Frequency: Every 2 minutes

• Timeout: 10 seconds

• Assertions:

- Status code equals 200

- JSON body contains ok key

- JSON ok === true

- Response time < 500ms (99th percentile)

• Alert Policy: Notify after 2 consecutive failures

• Locations: US East, US West (for redundancy)

## Check 2: Version Metadata

• Frequency: Every 5 minutes

• Timeout: 15 seconds

• Assertions:

- Status code equals 200

- JSON contains service_name (non-empty string)

- JSON contains version (matches semver: ^\d+\.\d+\.\d+$)

- JSON contains commit (at least 7 chars)

- Response time < 1000ms (99th percentile)

• Alert Policy: Notify after 2 consecutive failures

Rationale for Thresholds:

• 500ms for /ready: Stateless endpoint, fast response expected

• 1000ms for /version: Accommodates Render free tier cold starts (30-60s wake-up, then ~500ms response)

# 5. EVIDENCE EXPORT EXPECTATIONS (SMITH PHASE 3)

Evidence export must be:

• Deterministic (same inputs → same manifest/hashes)

• Tamper-evident (hash mismatch fails loudly)

• Portable (ZIP bundle with standalone verification)

## Minimum Evidence Bundle Contents:

• manifest.json (canonical record)

• hashes.json (SHA-256 for all artifacts)

• metadata/ (operation log, tool versions, runtime env)

• artifacts/ (inputs, outputs, logs)

• verification/verify.sh (standalone verification script)

## Verification Requirements:

• Recompute SHA-256 for each artifact

• Compare to manifest

• Fail loudly if mismatch

• Standalone script must work without FPVS installation

## Evidence Chain Support:

If existing evidence chain concept exists, support:

• parent_hash: Link to previous bundle

• chain_height: Position in evidence chain

# 6. BUGCHECK PHASE 0 EXPECTATIONS

CRITICAL: Phase 0 is contracts only. It is explicitly NOT the full BugCheck agent.

## Schema File Set:

• service_manifest_schema.json

• bugcheck_run_schema.json

• finding_schema.json

• enrichment_schema.json

• lifecycle_event_schema.json

• run_token_schema.json

• user_token_schema.json

## Placement:

• Schemas: schemas/bugcheck/v1/

• Fixtures: tests/fixtures/bugcheck/v1/ (valid/ and invalid/)

## CI Requirements:

• Block merges if contracts break

• Validate all valid fixtures pass

• Validate all invalid fixtures fail

## Schema Design Principles:

• Include: $schema, $id, title, type

• Use explicit required fields

• Keep v1 minimal but real (not placeholders)

• Ensure consistency with existing FPVS data models

• Prefer additionalProperties: false where realistic

# 7. REPO LAYOUT ASSUMPTIONS

Work from FPVS repository root. Expected structure:

fpvs/

├── app/                    # Application code

│   ├── routers/            # FastAPI routers

│   └── evidence/           # Evidence export logic (NEW)

├── schemas/                # JSON schemas (NEW)

│   └── bugcheck/v1/        # BugCheck contracts

├── tests/                  # Test suite

│   └── fixtures/bugcheck/v1/  # Valid/invalid fixtures

├── docs/ops/               # Operations documentation (NEW)

├── scripts/                # Utility scripts (NEW)

└── .github/workflows/      # CI/CD workflows

# 8. KITCHEN HOURS CONSTRAINT

CRITICAL BUSINESS CONSTRAINT: Charles works as a chef 10 AM - 10 PM, five days/week. No automated operations (key rotations, deployments, alerts) should fire during these hours to avoid conflicts with restaurant operations.

Implications for this plan:

• Checkly checks run 24/7 but alerts are acceptable (passive monitoring)

• Evidence export is synchronous (no background jobs required)

• Schema validation runs in CI (triggered by git push, not scheduled)

# 9. WORKING STYLE / OUTPUT DISCIPLINE

• Make small commits after each step

• Keep docs and code aligned

• No clever abstractions - prefer boring, readable code

• Test locally before pushing

When finished, output a final summary:

• What changed

• How to run locally

• How to verify on Render

• How to validate schemas in CI

# 10. SUCCESS CRITERIA

## Step C: Deploy & Verify

✓ /ready responds in < 500ms (99th percentile)

✓ /version includes all required fields

✓ Manual curl verification succeeds

✓ Documentation complete (verification, troubleshooting, rollback)

## Step D: Checkly

✓ Both checks configured and running

✓ Alert notifications working

✓ No false positives for 48 hours

✓ Test script validates assertions locally

## Step B: Evidence Export

✓ Evidence bundles are deterministic

✓ Standalone verification works without FPVS

✓ Tamper detection catches all modifications

✓ Missing file detection works

✓ Evidence chain support implemented (if applicable)

## Step A0: BugCheck Schemas

✓ All 7 schemas created and documented

✓ CI validates all fixtures successfully

✓ Valid fixtures pass, invalid fixtures fail

✓ Schema documentation complete with README

# 11. TIMELINE ESTIMATE

With parallel execution:

• Track 1 (C → D): 3.5 hours wall-clock

• Track 2 (A0): 3.5 hours wall-clock (parallel with Track 1)

• Track 3 (B): 5 hours wall-clock (after C completes)

Total wall-clock time: 9 hours (vs. 12 hours sequential)

Recommended schedule:

• Day 1 Morning: Start Track 1 (C) and Track 2 (A0) in parallel

• Day 1 Afternoon: Complete Track 1 (D), begin Track 3 (B)

• Day 2 Morning: Complete Track 3 (B)

• Day 2 Afternoon: Testing, deployment, verification

# 12. QUICK REFERENCE

## Key Performance Targets:

• /ready: < 500ms

• /version: < 1000ms

• Evidence verification: Deterministic, tamper-evident

• Schema validation: 100% fixture coverage

## Checkly Configuration:

• Ready check: Every 2 minutes

• Version check: Every 5 minutes

• Alert after: 2 consecutive failures

## Evidence Bundle Requirements:

• manifest.json + hashes.json

• metadata/ directory (operation log, tool versions)

• artifacts/ directory (inputs, outputs, logs)

• verification/verify.sh (standalone script)

## Schema Files:

• 7 schemas in schemas/bugcheck/v1/

• 10+ valid fixtures in tests/fixtures/bugcheck/v1/valid/

• 10+ invalid fixtures in tests/fixtures/bugcheck/v1/invalid/

• CI enforcement in .github/workflows/schemas.yml

This context packet is production-ready and aligned with Forge Standard principles.

Proceed with implementation per CLAUDE_IMPLEMENTATION_PROMPT.md